Department of Education

DepEd Computerization Program

Orientation Handbook

TABLE OF CONTENTS

- Table of Contents

- Introduction

- DCP Deployment Process

  - Predelivery

    - School Readiness

    - Sample School Readiness Checklist

  - Delivery Procedure

    - Information

    - Actual Delivery

    - Responsibilities of the supplier/manufacturer/contractor

    - Unboxing

  - Installation

    - Step by step installation

    - Suggested eClassroom Layout – Secondary

    - Suggested eClassroom Layout – Elementary

  - Inspection

    - Definition

    - Methods of Property Inspection

    - Inspection Committee

    - Elements of a computer system

    - Inspection Procedures on Computer Packages

    - Training

  - Acceptance

- Warranty Service

  - Service Reporting Procedures

  - Service Response Time

  - Service Reporting Reminders

  - Cases of Void Warranty

  - Equipment Maintenance and Care Tips

- Documents required for deliveries:

  - Sample Supplier Delivery Receipt and Serial Number Forms

  - Sample Inspection Acceptance Report

  - Sample Training Checklist

  - Sample Invoice Receipt for Property

- Issuance and Acknowledgement of Items

  - Definition

  - Procedure

  - Preparation of the ARE shall be done per item

- Procedures on Acceptance, Inspections, and Recording of Deliveries

- Frequently Asked Questions (FAQ)

INTRODUCTION

The DepEd Computerization Program (DCP) aims to provide public schools with appropriate technologies that would enhance the teaching learning process and meet the challenges of the 21st century.

The following are the objectives of the DCP:

- Provide ICT packages to public schools that is responsive to the needs of the K12 curriculum;

- Integrate ICT in the teaching and learning process;

- Raise the ICT literacy of learners, pupils, students, teachers and school heads;

- Improve computer to student ratio in the public schools, and

- Improve the replacement cycle of ICT packages.

DCP DEPLOYMENT PROCESS

Pre-delivery

School Readiness

The school must prepare the complete counterpart requirements as prescribed by DepEd Central Office:

- Multimedia

- Classroom

- Computer Tables

- Windows and Doors with grills

- Proper electrical wirings and outlets duly certified by the Municipal/City Electrician

- Provision of adequate security mechanisms

- School Inspectorate team was organized

- 50 pieces of mono chairs

- At least 2 units of stand fan

- Sufficient electrical lighting

As proof that the recipient school is ready to receive the DCP package, the division IT officers

must assess the school’s readiness by accomplishing a School Readiness Checklist.

Sample School Readiness Checklist

Delivery Procedure

Information

- The DepEd Central Office informs the regions through the regional IT Officer of the schedule of deliveries for the recipient schools.

- The supplier informs the division offices and recipient schools of the schedule of deliveries.

Actual Delivery

- The delivery truck arrives at the school.

  - The delivery personnel look for the one of the following school representatives to receive the items in the following order:

Property Custodian

Authorized representative (with authorization letter)

None of the above means NO DELIVERY.

  - If property custodian will receive the items, he/she needs to present Front and Back photocopy of their School ID / DepEd ID

  - If the authorized representative will receive the items, he/she needs to present the following:

    - Authorization Letter signed by the Property Custodian

    - Front and Back photocopy of the Property Custodian’s School ID / DepEd ID

    - Front and Back photocopy of the representative’s School ID / DepEd ID

- The delivery personnel unload the items in the secure room provided by the school.

- The property custodian or his/her authorized representative inspects the BOXES ONLY for signs of tampering, mishandling or damages.

- Look for this sticker (Figure 1) and make sure that it is not torn or removed in any way.

Figure 1. Supplier’s Tamper Sticker

PLEASE ENSURE THAT THIS STICKER IS

NOT REMOVED / TAMPERED,

OTHERWISE, RECIPIENT SCHOOL WILL BE

RESPONSIBLE FOR ANY

LOSSES/DAMAGES.

5. If the boxes are OK, school representatives sign the Forwarding Bill (Figure 2)

Figure 2. Forwarding Company bill

Responsibilities of the supplier/manufacturer/contractor

- The delivery must be within the specified period at the location/s indicated in the P.O. or contract.

- Delivery must be done on weekdays between 8am to 5pm.

- The delivery must be in accordance with technical specifications, terms, and conditions.

- In case of calamities, deliveries can be accepted by nearby schools, but only for safekeeping.

If the boxes are NOT OK, the inspectorate team should do the following:

- Inform the Supplier by calling/texting any of the numbers to be provided.

- Inform your Division ICT Coordinator regarding the concern.

- Make a note in the Airway Bill of the observed problems.

Reminders

- Make sure your contact details are updated. The delivery personnel will not be able to call you if your contact details are wrong.

- Be present on the specified date and time of delivery.

- Inspect the boxes before receiving.

- Above all else, do not open the boxes.

- Supplier policy restricts the opening of the boxes for the protection of the Company, the Courier and the Client in case some items are missing or damaged.

Depending on the circumstances, for as long as the boxes were not opened prior to the unboxing by the supplier’s authorized representative; a full investigation on the part of the supplier and the forwarder is conducted first before involving the school.

- When signing documents, please print full names and designations.

Unboxing

- The Supplier’s Authorized Service Partner (ASP) calls the recipient school to schedule unboxing, installation and training dates.

- The ASP arrives onsite on the scheduled date and proceeds to inspect the delivered items:

  - ASP inspects the condition of the outside box for tampering, mishandling, damage.

  - ASP opens the boxes and inspects the condition of items and completeness of items, accessories and other peripherals such as product manuals.

- If OK, ASP proceeds to the installation step.

Reminders

- Be present on the specified date and time of unboxing.

- Ensure that all counterpart requirements have been completed.

Installation

Step by step installation

- After the ASP unboxes the items and determines that all items are complete, the ASP proceeds to begin setup, installation and configuration on each assigned classroom.

- After installation, the ASP tests the equipment to ensure all are working and compliant with the technical specifications.

- The school must already be prepared with the complete counterpart requirements as prescribed by DepEd Central Office (refer to Predelivery)

- The school must follow the prescribed eClassroom layout.

Suggested eClassroom Layout – Secondary

Suggested eClassroom Layout – Elementary

Reminders

- Avoid making sudden and unnecessary changes or adjustments to prearranged installation layouts with the ASP, as this will cause delays.

- Supplier does not permit its ASPs to make any modifications and/or additional improvements to the equipment and installation specifications set down in the Terms of Reference of DepEd Central Office. Any and all modifications must be consulted first with the supplier.

Liabilities incurred in the performance of any unauthorized work at the behest of school representatives shall be charged to the school accordingly.

Inspection

Definition

The examination of supplies and services to determine whether the supplies and services conform to contract requirements. Requirements include: applicable drawings, technical specifications and purchase descriptions.

Methods of Property Inspection

- Inspection by Sampling Usually, 10% of the entire group is used for sampling

  - Random Sampling Samples from the delivered group are chosen at random for testing

  - Interval Sampling After a certain number of items are counted; a sample is chosen for testing. For example, when going through a delivered set of laptops arranged in a line, every 10th laptop is chosen for testing.

- Inspection by Item Individual items are checked for conformity to required specification.

For delivered electronic equipment, random and interval sampling methods are not applicable.

Inspection by item must be conducted. Among the details to be checked are the serial number/s, brand name, model, point of origin, patent number.

Inspection Committee

- The School Principal shall constitute an Inspection Committee consisting of two (2) school personnel and one (1) representative coming from PTCA/NGO.

- The Inspection Committee must have a copy of the Inspection and Acceptance Report (IAR) and the Serial Number Checklist.

- Inspectors should be familiar with the equipment technical specifications and quantity prior to conducting the inspection.

Things to remember during inspection

Elements of a computer system

Hardware: physical components of the system such as the monitor, keyboard, motherboard, circuits, wires, etc.

Software: all nonphysical components of the system, such as programs, used to direct computer operations

Inspection Procedures on Computer Packages

- Upon receipt of the Request for Inspection, see to it that all required documents are attached like the original copies of the perfected Purchase Order/Contract, Delivery Receipt/Sales Invoice, and others.

- Check the documents submitted for completeness and authenticity prior to inspection

- Take note of any alterations, erasures or other modifications in the perfected Purchase Order/Contract. These modifications must be verified and authenticated by authorized approving officials.

- Take note of the receipt of the Property/Supply Unit, the place and date of delivery.

- If there is a required sample mentioned in the perfected Purchase Order/Contract, ask for the approved sample for purposes of comparison/verification. In cases of inconsistencies between sample and the Purchase Order/Contract, specification on the perfected Purchase Order/contract shall prevail.

- After all the documents have been evaluated, proceed to the delivery site specified in the perfected Purchase Order/Contract and conduct inspection and testing procedures.

- Conduct physical inspection of the items delivered. Count the items delivered and check with the required quantity

- Check the packaging, labeling, markings and other means of identification that meet specifications; or if not specifically called for, conform to the best commercial practices for protecting the items during transportation, storage, handling and distribution.

- Determine whether it is brand new, reconditioned or rebuilt.

- Take note of the serial number, product number, point of origin, specifications in accordance with the brochure and accessories that go with the equipment.

- Take note of:

▪ Obvious damage or defects in the equipment, accessories, connectors, plugs, sockets etc.

▪ any discoloration, rust, stains and decays due to exposure to heat, chemicals or moisture

▪ Ensure that flexible cords are effectively anchored to equipment, plugs and sockets.

- Perform trial and operational test on the equipment delivered.

▪ Request the supplier to demonstrate the operation of the equipment in the presence of EndUser and observe its actual performance.

- Hearing is essential in the detection of defects indicated by unusual sounds or noises audible when observing the operation of equipment such as knocking, squeaking, sputtering, cracking, breaking, scratching, etc.

- Consider the characteristics which may be determined by touch or feel, in the inspection of different equipment, include such common, qualities as heat, cold, flexibility, hardness, softness, thickness, firmness, etc.

- Check the inclusion of warranty certificate and instructional manual.

- Prepare the Inspection and Acceptance Report immediately after inspection for submission to the Supply Officer for acceptance.

Important Note: Inspection and test for compliance to its features shall at all times be done in accordance with the following procedure:

The Inspectorate Team and the Supply Officer / Designated Property Custodian shall prepare and sign the Inspection and Acceptance Report (IAR).

- Original: supplier, to be attached to the DV

- Copy 2: Property Inspector/Inspection Team

- Copy 3: Property and Supply Unit File

How to check a computer’s specifications (Windows 8, Multipoint Server)

- Click the folder on the taskbar

- Right click Computer

- Right click Properties

- Then the screen below will appear

This screen will show the specifications of the computer.

Training

- School should have 310 of its personnel/representatives participate in the Training Course provided by the Supplier’s service partner.

- The Training Course on various topics is centered on the operation and maintenance of the computer equipment.

- The school personnel/representatives sign the attendance sheet that forms part of the Training Checklist. As proof of attendance, attendees are advised to prepare beforehand a copy of their front and back photocopy of School ID/DepEd ID.

After the completion of the training, the school Principal/authorized representative signs the

training checklist.

The supplier’s service partner should provide the materials such as handouts, videos, presentations that were used during the training.

Acceptance

When the delivery, installation, inspection and training have been conducted and accepted,

- The School Inspection Committee shall sign the Inspection and Acceptance Report (IAR) prior to the acceptance by the Property Custodian.

- Supply Officer/Designated Property Custodian returns original copy 1 of IAR to the supplier for payment purposes.

  - For Secondary/Tech Voc Schools:

    - With Book of Accounts: The School Head accepts the transfer upon acceptance of deliveries by the Inspection Committee and the Supply Officer or designated Property Custodian

    - Without Book of Accounts: The Schools Division Superintendent accepts the transfer thru the Invoice Receipt of Property (IRP) upon acceptance of deliveries by the School Inspection Committee and final acceptance of the Division Supply Officer

- The School Property Custodian provides copy of the IAR to the Division Office – Supply Office for Booking-Up

- The Division ICT Coordinator shall facilitate the signing of Certificate of Final Acceptance and Invoice Receipt of Property (IRP) for signature of the Division Supply Officer and Schools Division Superintendent.

WARRANTY SERVICE

There is a 3 year warranty for the whole IT equipment package on parts, labor and onsite service or as applicable to the delivered items starting on the date of the Project Completion Certificate. Suppliers are also required to do a preventive maintenance check of IT package every 6 months during the 3 year warranty period.

The following sections provide information on the extent of warranty coverage, how to avail of warranty service, what to expect and how to properly care for the equipment to avoid breakdown and cases of void warranty.

Service Reporting Procedures

The supplier may be reached from 8:00am to 5:00pm Monday to Friday excluding holidays.

In case equipment problems or breakdown is experienced, the following procedures must be followed to ensure fast and efficient service:

- Before contacting the Supplier:

To report a concern, the school representative must make sure to be ready with the following information:

Name of School:

School ID:

Name & Designation of the person who reported the problem:

Contact Nos:

Type of Machine/Brand/ Model:

Serial #:

Problems Encountered:

- The school representative contacts the Supplier’s Care via landline/mobile/email through the details posted in the Contact Sticker found in every equipment.

- If the information is complete, an “Authorized Technician” will call to isolate the concern and perform Telephone Support within one hour from confirmed receipt of details.

- If the information is incomplete, Customer Care will have to call first to complete all information before a Technician can call to assist.

- During Telephone Support:

  - If the problem is resolved, Customer Care calls the school to validate completeness of work and closes the call ticket.

  - If the problem is unresolved, the Supplier will perform one of the following:

Onsite repair service.

Pullout defective unit for repair.

Send replacement item and perform Telephone Support for installation.

- After step 5.2 is performed and the problem is resolved, the Supplier’s Customer Care calls the school to validate the completeness of work and closes the call ticket.

Service Response Time

We recognize the importance of keeping equipment up and running at optimum capacity 100% of the time and that is why the Supplier shall provide quality customer service at the fastest possible time.

For this project, recipient schools will be serviced under the following response times:

| Response Type | Response Time |
| --- | --- |
| Contact from Customer Care | within 1 hour from receipt of report |
| Onsite service (within city) | within 24 hours from notification of Supplier |
| Onsite service (provincial/remote) | within 48 hours from notification of Supplier |

Service Reporting Reminders

- All warranty repairs/services are to be conducted by the Supplier only. Do not try to open/repair/modify the item on your own. Any unauthorized tampering or opening of units shall automatically void the warranty.

- All reports/concerns are to be forwarded to Supplier only. Service partners who conducted the Installation and Training are not authorized to conduct repair without notice from the Supplier.

- Any charges and/or damages incurred from outsourcing repair to any party other than the Supplier or its duly assigned partner shall be at the expense of the school and shall void the equipment warranty.

- Authority to conduct services/repairs/pullout is on a onetime transaction basis only. Supplier’s personnel should notify you of the authorized partner for each onsite visit/repair/pullout.

- No pullout should be allowed without a service unit.

- No repair/pullout will be conducted without official notification from the Supplier. Do not entertain couriers or technicians if you have not received any notice from the Supplier.

- When in doubt, call the Supplier’s Customer Service.

Cases of Void Warranty

Below can be found some common causes encountered by schools why the warranty of their equipment is voided. Most of the time, these cases may be avoided or prevented by simply following the procedure stated in this manual and keeping in mind the various reminders stated above.

- Water damage

- Electrical damage caused by an external power source

- Unauthorized opening of the item

- Unauthorized repair using a third party service center

- Damage caused by installation of unapproved accessories or software

- Damage caused by unauthorized modification of parts

Equipment Maintenance and Care Tips

- Keep equipment clean and away from dust.

- Do not eat or allow food near the computer units.

- Keep the computer units plugged in the UPS when operating. The UPS protects your units from sudden power fluctuations/outages.

- Keep the UPS charged.

- Keep the equipment in its original configuration. Avoid installing unauthorized and/or unlicensed/pirated software.

- Always keep your antivirus software up to date.

The school must be ready with its completed documents and facilities, such as rooms and electricity, before a delivery is made.

DOCUMENTS REQUIRED FOR DELIVERIES

Sample Supplier Delivery Receipt and Serial Number Forms

Sample Inspection Acceptance Report

Sample Training Checklist

Sample Invoice Receipt for Property

ISSUANCE AND ACKNOWLEDGEMENT OF ITEMS

Definition

- the act of transferring the custodianship of property from one person to another

- Acknowledgement Receipt of Equipment (ARE) for IT equipment, library books, etc.

Procedure

- For implementing units: After recording delivery in the inventory, the School Property Custodian prepares Acknowledgement Receipt for Equipment (ARE) to the accountable officer

- For non-implementing units: After recoding delivery in the inventory, the Division Supply Officer prepares Acknowledgement Receipt for Equipment (ARE) to the accountable officer

Preparation of the ARE shall be done per item

PROCEDURES ON ACCEPTANCE, INSPECTIONS, AND RECORDING OF DELIVERIES

Frequently Asked Questions (FAQ)

- What does a school need to do before accepting equipment?

✓ Ensure that there are facilities ready to accommodate deliveries. If these are ICT equipment, the school must have electricity. School readiness forms must be submitted to the ICTU at the DepEd Central Office before being eligible to receive DCP packages.

- Who can accept the deliveries?

✓ The Supply Officer/Property Custodian or his/her authorized representative of the school will accept based on technical specifications.

- When and where can the deliveries be accepted?

✓ Acceptance of deliveries shall only be done on weekday, 8am5pm.

✓ Deliveries will be accepted at the location indicated in the Purchase Order (P.O.) or contract.

✓ Deliveries should be rejected if found to be not in accordance with these conditions.

✓ In case of calamities, deliveries can be accepted by nearby schools, but only for safekeeping.

- After acceptance, what must be done with the deliveries?

✓ Inspection. The physical conditions of the items must be checked for damages, or if they are brand new or used. The items must also be in accordance to what is indicated in the P.O., following the exact quantity.

✓ Inspection can be done by item or by sampling

- Who are authorized to inspect the deliveries?

✓ The head of the office/school will appoint members of an Inspection Committee. This committee will be comprised of a team leader, a technical expert with technical knowledge relevant to the goods delivered, and a provisional member which my come from the Parent Teacher Association (PTA) or from a nongovernmental organization (NGO).

✓ The Inspectorate Team and the Supply Officer / Designated Property Custodian shall prepare and sign the Inspection and Acceptance Report (IAR).

6. What forms must be accomplished, and who shall accomplish them?

| Form | Prepared by | Signed by |
| --- | --- | --- |
| Delivery Receipt (DR) | Supplier and DBM (if DBM is procuring entity) | Supply Officer/Property Custodian |
| Inspection and Acceptance Report (IAR) | Inspectorate team and Supply Officer/Property Custodian | Inspectorate team and Supply Officer/Property Custodian |
| Training Checklist | Central Office | School Head |
| Invoice Receipt of Property (IRP) | Central Office | School Head/Schools Division Superintendent |
| Acknowledgement Receipt of Equipment (ARE) | Supply Officer/Property Custodian | ICT Coordinator |

SCHOOL ID: _________ NAME OF SCHOOL: _____________________________________________

Classification (if recipient pls. check):

Main   	 Annex  	 Annex A	 Annex B

Campus A	 Campus B	 Campus C

Region:	_____ Province: ____________________ District: ______ City/Municipality: __________________

Division: __________________________ Superintendent: _______________________________________

Name of Principal/School Head: _____________________________________________________________

Contact No./Cellphone No.: ____________________________________   E-mail: ____________________

Name of Computer Laboratory In-Charge: _____________________________________________________

Contact No./Cellphone No.: ________________________________________________________________

Tel. No. (of the school): _________________ Fax No. ________________ E-mail: ____________________

Name of School Property Custodian: __________________________ Contact No.: ____________________

In compliance to DepEd Memo No. 280, series of 2011, the school’s readiness for the DCP shall be assessed by the Division ICT Coordinator according to the following criteria. Please tick appropriate box.

| Criteria | Yes | No | Remarks |
| --- | --- | --- | --- |
| - Multi-media Classroom | □ | □ |  |
| - Computer Tables | □ | □ |  |
| - Windows and Doors with grills | □ | □ |  |
| - Proper electrical wirings and outlets duly certified by the Municipal/City Electrician | □ | □ |  |
| - Provision of adequate security mechanisms | □ | □ |  |
| - School Inspectorate team were organized | □ | □ |  |
| - 50 pieces mono chairs | □ | □ |  |
| - At least 2 units of stand fan | □ | □ |  |
| - Sufficient electrical lighting | □ | □ |  |

Based on the assessment above, the school is:

| Ready | □ | All criteria (1-9) were satisfactorily met |
| --- | --- | --- |
| Partially Ready | □ | Criteria 1-6 were met but criteria 7-9 are to be complied with prior to the installation of equipment |
| Not Ready | □ | At least one of critical 1-6 is not met |

Recommendations:

Assessed by:					   	Concurred by:

_______________________________                	________________________________

(Name and signature of Division ICT Coordinator)		(Name and signature of School Head)

Counterpart Requirements (Elementary & Secondary School)

- Multi-media classroom ready to house;

a. Elementary e-classroom Package: (1) host PC and six (6) Computer

Terminals, (2) Projector and (1) Laptop.

b. Secondary e-classroom Package: (8) Host PC and (42) Computer Terminals

- Computer Tables

- Mono Chairs

- Two (2) Electric Fans

- Sufficient Lighting

- Windows and Doors with iron grills

- Proper Electrical Wirings with circuit breaker and proper electrical grounding

- Standard electrical outlets with appropriate load capacity

- Engaging the assistance of Barangay Officials for security mechanism

| School Name |  |  | School head |  |
| --- | --- | --- | --- | --- |
| Address: |  |  | Designation: |  |
| Region : |  |  | Division : |  |

Instructions: This checklist serves to guide the school in the step-by-step processes to be undertaken in the deployment of DCP packages. The School Head or his/her authorized representative (e.g. School Property Custodian) shall accomplish this form and submit to the Division ICT Coordinator.

| Process |  | Done | Information Required |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Delivery |  |  |  |  |  |  |  |
|  | Received information on schedule of delivery |  | If notice of delivery was received, - who coordinated with the school? ________________________ |  |  |  |  |
|  |  |  | - when was schedule of DELIVERY? _________________________ |  |  |  |  |
|  | Received delivered items |  | If items were delivered, when was actual delivery DATE? ____________________ |  |  |  |  |
|  | Inspected boxes if according to specified quantity and if any were open, tampered with or not in good condition? |  | Were the boxes in good CONDITION? |  | Yes | No |  |
|  | Signed Delivery Waybill (for courier) and/or Delivery Receipt (for Authorized/Local Service Partner) |  |  |  |  |  |  |
|  | Kept boxes safe & unopened until authorized installer arrives |  | Issues / Comments : |  |  |  |  |
| Installation & Inspection |  |  |  |  |  |  |  |
|  | Installed DCP components in school |  | Date of installation : ________________________ |  |  |  |  |
|  | School Inspection Team tested and inspected installed equipment and signed inspection portion of IAR |  | Issues / Comments : |  |  |  |  |
| Training |  |  |  |  |  |  |  |
|  | Training of school teachers completed |  | Inclusive dates of TRAINING: _______________ to _________________ No. of teachers trained : ____________ |  |  |  |  |
|  | Training Checklist successfully accomplished |  |  |  |  |  |  |
|  | PS-DBM/DepED Delivery Receipt signed by SH |  |  |  |  |  |  |
|  | Invoice Receipt of Property (IRP) initialed by School Head and Property Custodian |  |  |  |  |  |  |
|  | IRP collected by Division ICT Coordinator |  |  |  |  |  |  |
|  | Inspection Acceptance Report (IAR) signed |  |  |  |  |  |  |
|  | DR, IAR and TC forwarded to Supplier |  |  |  |  |  |  |

| Prepared By: |  | Certified By: |  |
| --- | --- | --- | --- |
| (Name and Signature of Authorized School Representative) |  | (Name and Signature of School Head) |  |

TRAINING CHECKLIST FOR DCP E-CLASSROOM PACKAGE RECIPIENTS

Name of School: 								 School ID:

Date of Training: 			 to 			    Duration of Training: 	    days

DCP Batch No.: _____

Type of Training Conducted:  Orientation Only

Computer Aided Instruction Only

Face to Face Lecture and Hands-on

1. User1: Name (in Print): ______________________________Signature: ________________

2. User2: Name (in Print): ______________________________Signature: ________________

3. User3: Name (in Print): ______________________________Signature: ________________

Please check () the appropriate box for topics taken and put () for topics not taken.

| IT Equipment Orientation |  | V. Training On Basic Software and Hardware of Host PC and Virtualization Kit |  |
| --- | --- | --- | --- |
| Setting up the Computer |  | How to install and set-up the Windows Multi-user Application Suite, MS Office, Antivirus Printer Driver and necessary drivers to run the PC? |  |
| - Basic info |  |  |  |
| - Front Panel |  | How to format, back-up and recover data in the hard disk using the recovery disk and one touch recovery function? |  |
| - Rear Panel |  |  |  |
| - Mouse |  | How to update the Operating System and Antivirus software? |  |
| - Storage Device |  | How to perform the preventive maintenance of the PC? |  |
| - Connecting Hardware |  | How to upgrade and replace the hard disk, memory, CD-Rom and other computer peripherals? |  |
| - Turning On |  |  |  |
| - Turning Off |  | Installation and configuration of 6 terminals to host PC. |  |
| II. Anti-Virus |  | Creation of administration user accounts per terminal. |  |
| - Basic Features |  | Operation and troubleshooting of the shared computing technology. |  |
| III. UPS, AVR & Projector (for ES DCP) |  | VI. Training on Classroom Management Software |  |
|  |  | How to broadcast lessons? |  |
| - Installation, proper connections |  | How to call attention of individual or all students? |  |
|  |  | How to monitor and control student PCs? |  |
| - Troubleshooting |  | How to shut down the terminal from the host PC? |  |
| - Maintenance & Importance |  | VII. Training on Hardware and Software Maintenance |  |
| IV. Printer Operation |  | Kinds of Hardware and Software Malfunctions |  |
| - Installation |  | Steps and procedures for hardware or software failure or malfunctions reporting using the Helpdesk |  |
| - Software/Driver Installation |  |  |  |
| - Installing/Replacing Cartridge |  | Orientation on the scope of warranties and procedures of the after sales support |  |
| - Loading Paper |  |  |  |

Note: Duration of training is 16 hours spreads in two (2) days.

Conducted by:					   		Certified Corrected by:

Name and Signature of Trainer		            			Name & Signature of School Head/

School ICT Coordinator

__________________________

Training Provider

__________________________

Contact Number/s

Recipient School Under DCP Batch 29, 30, 31, 32 And 33

| NO. | SCHOOL ID | SCHOOL NAME | BATCH |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 29 | 30 | 31 | 32 | 33 |
| 1 | 107142 | Bagong Buhay A Elementary School | 1 | 1 |  |  |  |
| 2 | 107143 | Bagong Buhay B Elementary School | 1 |  | 1 |  |  |
| 3 | 107144 | Bagong Buhay E Elementary School | 1 |  | 1 |  |  |
| 4 | 107145 | Bagong Buhay F Elementary School | 1 | 1 |  |  |  |
| 5 | 107146 | Bagong Buhay G Elementary School | 1 |  | 1 |  |  |
| 6 | 107147 | Bagong Buhay I (Lawang Pari) Elementary School | 1 | 1 |  |  |  |
| 7 | 107148 | Kakawate Elementary School | 1 |  |  |  |  |
| 8 | 107149 | Minuyan Elementary School | 1 |  | 1 |  |  |
| 9 | 107150 | Paradise Farms Community School | 1 | 1 |  |  |  |
| 10 | 107151 | Sto. Cristo Elementary School | 1 | 1 |  |  |  |
| 11 | 107152 | Towerville Elementary School | 1 |  | 1 |  |  |
| 12 | 107153 | Dulong Bayan Elementary School | 1 |  |  |  |  |
| 13 | 107154 | Francisco Homes Elementary School | 1 |  | 1 |  |  |
| 14 | 107155 | Gaya-Gaya Elementary School | 1 | 1 |  |  |  |
| 15 | 107156 | Gumaok Elementary School | 1 | 1 |  |  |  |
| 16 | 107157 | Kaypian Elementary School | 1 | 1 |  |  |  |
| 17 | 107158 | Muzon (Pabahay 2000) Elementary School | 1 |  |  | 1 |  |
| 18 | 107159 | Benito Nieto Elementary School | 1 | 1 |  |  |  |
| 19 | 107160 | S. Palay Proper Elementary School | 1 | 1 |  |  |  |
| 20 | 107161 | San Jose Del Monte Central School | 1 | 1 |  |  |  |
| 21 | 107162 | San Martin (BBC) Elementary School | 1 |  | 1 |  |  |
| 22 | 107163 | San Rafael (BBH) Elementary School | 1 |  | 1 |  |  |
| 23 | 107164 | Sta. Cruz (BBD) Elementary School | 1 | 1 |  |  |  |
| 24 | 107165 | Tungkong Mangga Elementary School | 1 |  | 1 |  |  |
| 25 | 162501 | San Isidro Elementary School | 1 |  |  |  |  |
| 26 | 162502 | Ricafort Elementary School | 1 |  |  |  |  |
| 27 | 162503 | Graceville Elementary School | 1 | 1 |  |  |  |
| 28 | 162504 | San Manuel Elementary School | 1 |  |  |  |  |
| 29 | 162505 | San Roque Elementary School | 1 |  |  |  |  |
| 30 | 162506 | Golden Ville Elementary School | 1 |  |  |  |  |
| 31 | 162507 | Partida Elementary School | 1 |  |  |  |  |
| 32 | 162508 | Marangal Elementary School | 1 |  | 1 |  |  |
| 33 | 162509 | Heroesville Elementary School | 1 |  |  |  |  |
| 34 | 301059 | Paradise Farms National High School |  |  |  |  | 2 |
| 35 | 301060 | San Jose del Monte National High School |  |  |  |  | 3 |
| 36 | 301061 | San Jose del Monte Nat'l. Trade School |  |  |  |  | 4 |
| 37 | 301062 | Sapang Palay National High School |  |  |  |  | 4 |
| 38 | 307501 | Muzon High School |  |  |  |  | 2 |
| 39 | 307502 | Kakawate National High School |  |  |  |  | 1 |
| 40 | 307503 | Towerville High School |  |  |  |  | 2 |
| 41 | 307504 | Graceville National High School |  |  |  |  | 2 |
| 42 | 307505 | Minuyan National High School (Golden Ville HS) |  |  |  |  | 2 |
| 43 | 307507 | San Martin National High School |  |  |  |  | 2 |
| 44 | 307508 | Citrus National High School |  |  |  |  | 1 |
| 45 | 307509 | Sto. Cristo National High School |  |  |  |  | 1 |
| 46 | 307510 | Kaypian National High School |  |  |  |  | 1 |
| 47 | 307511 | Marangal National High School |  |  |  |  | 1 |
| 48 | 307512 | Muzon Harmony Hills High School |  |  |  |  | 1 |

Batch 29

Kinder to Grade 3

- 1 Laptop

- 1 Projector

- 1 Multimedia Speaker

Batch 30

Grade 4 to Grade 6 (1 package)

- 2 Host PCs

- 12 Thin Clients

- 1 Laptop

- 1 48” LED TV (w/ wall mount)

Batch 31

Grade 4 to Grade 6 (2 packages)

- 4 Host PCs

- 24 Thin Clients

- 2 Laptop

- 2 48” LED TV (w/ wall mount)

Batch 32

Grade 4 to Grade 6 (2 packages + tablets)

- 4 Host PCs

- 24 Thin Clients

- 2 Laptop

- 2 48” LED TV (w/ wall mount)

- 10 Tablets

Batch 33

Grade 7 to Grade 12 (1 package)

- 7 Host PCs

- 42 Thin Clients

- 2 Laptop

- 2 Projector